R26-CS-008 — Research Logbook (PP2 phase)

# Research Logbook — R26-CS-008

Project: Life-Critical-Aware Incident Response Orchestration for Smart Hospitals

## 2026-08-24 (Monday) — CAAP integration: contract, category policy, merge handoff (design session, no code)

Coordination/design session wiring the teammate’s CAAP composite CAS score (Component 1, IT22061270) into the engine’s tiering. No engine code changed — contract + decisions locked, and the merge handed off in both directions via the teammate’s own Claude.

### The integration shape (decided)

- CAAP now sits where the enrichment shim was: it eats the Wazuh alert, runs CAS scoring, and emits the engine’s full alert envelope + CAS fields (not the score alone).

- Decided against replacing the engine’s logic wholesale. Instead: keep the 2-D decision — CAS feeds only the severity axis; criticality_score stays the asset gate. Reasoning worked through: a single blended score collapses the asset×threat decision the safety guarantee depends on; wholesale adoption would also hide the engine’s own contribution and misuse a triage-ranking score for an action-selection job.

- Reading the real code confirmed the seam already exists: clinical_context.criticality_score (int 1–10, gate <5) and threat.indicators (dst_ip/dst_port) are already wired. The only genuinely new field is threat.cas_score (0–1). So the engine change shrinks to: add cas_score and point _is_extreme_threat + _pick_tier1_action at it, backward-compatible (CVSS fallback when cas_score absent).

### Contract v1.3 — matched to the real alert schema

Envelope = engine’s v1.0 schema + threat.cas_score (0–1) + threat.cas_breakdown {cc,tr,ts,ae,tc} (display “why” panel) + Wazuh indicators passed through verbatim. criticality_score stays int 1–10 (his cc_score, unchanged). CAAP emits everything on 0–10; the envelope divides by 10 for the 0–1 fields.

### Category / Tier-3 policy (LOCKED, with sign-off)

- Only {ransomware, active_exploitation} force Tier 3. Both come from Wazuh rule metadata (rule.groups/description), not his RF classifier — CIC-IoMT is network-flow and has no ransomware label. His cve_known_exploited flag → active_exploitation (approved).

- His RF network labels (DoS_TCP, ARP_Spoofing, MQTT_Brute_Force, Recon, Replay, MQTT_Publish_Flood) → non-extreme display categories; they escalate via the CAS score, not the label.

- Signed off: a DoS on a ventilator does not auto-force clinician approval — it rides the CAS score. Rationale: severity (the validated score) drives escalation, not a coarse attack-type label — which is the whole point of having CAS.

### Merge handoff (both directions)

- Teammate’s Claude built output_builder.py + asset_registry.py (MongoDB device inventory) on the CAAP side; no changes to his app.py/cas_engine.py.

- Flagged back to him: exposed MongoDB credential (admin:admin) → must rotate; asset fields come from his registry (not Wazuh); patient_facing is display-only (engine never reads it — only criticality_score drives decisions).

### Permanent note created

Kept flattening the graded response layer (the 5 responses: selective_block / throttle / quarantine / monitored_mode / isolate) — a slip that has recurred across sessions. Wrote a standing reminder: claude/ENGINE_response_layer_DONT_FORGET.md. Read it before any future response/tier discussion.

### Open items / next

- BLOCKER before live: teammate to send the CAS score distribution over the 600 alerts → then calibrate cas_score thresholds (placeholder 0.30 / 0.70 are wrong; dimensions floor at 1, so the range is ~0.1–1.0, shifted/compressed).

- Teammate: (1) rotate the Mongo password, (2) verify asset_registry.py field/collection names against the real DB, (3) send output_builder.py for engine-side field-access review vs the real mapper.py (the mapper reached him as 0 bytes — his builder’s Wazuh field access is unverified).

- Engine (me): make the backward-compatible cas_score edit (alert.py + classifier.py + rationale.py) — planned, not started. Safe to land before the distribution using tunable placeholder thresholds.

- Settled: alert_id sent prefixed as wazuh-<id>; engine consumes verbatim.

### Files touched today

- No code. Delivered in conversation: CAAP↔Engine contract v1.3, engine answers doc, CAAP-side checklist, and the engine’s real mapper.py as reference.

- New project docs: claude/ENGINE_response_layer_DONT_FORGET.md, and the standalone entry for today.

Student: W.D.S Jayasinghe (IT22086648)

## 2026-08-23 (Sunday) — Industry-validation pack drafted (writing session, no code)

A deliverables session. Built the artifact for getting an external industry professional to validate the research: a single Word document, Industry_Validation_R26-CS-008.docx, delivered in the conversation.

### Why one document (decision)

Started scoping this as two files (overview + separate sign-off form). Changed to one combined document on request — this is a group project, so the validator should sign once for the whole thing. Structure leaves a labelled slot at the end (“Additional components”) for teammates’ overviews + their own sign-off blocks to be appended, so a single reviewer assesses the full project in one file.

### What the document contains

- Part A — high-level overview (~4 pages), written for a broad senior technical reader (validator not yet chosen). Sections: the problem; why today’s tools fall short (the blind-baseline argument, anchored on Defender auto-isolation + the “isolation exclusions” tell); the 3-tier Security-vs-Life framework; the graded response spectrum as the centrepiece (selective_block / throttle / quarantine / monitored_mode vs isolate) with the F-5 disruption-cost table (isolate 14.0s vs 0.0s flow-level, quarantine ~5s duration-independent); how it was validated (Wazuh + Shuffle + emulated ventilator, HL7/MQTT, heartbeat logger); the 100% → 0% headline as a two-box visual; the novelty (first to measure + reduce tool-induced disruption); and honest limitations (emulated device, quarantine’s site-specific segmentation dependency, baseline scoped to containment-warranted incidents).

- Part B — sign-off form. 8-statement SD→SA rating grid, three open-comment prompts, an overall-recommendation row, and a validator-details/signature block.

### Note on emphasis

Course-corrected mid-session: the first framing under-weighted the graded response layer (Workstream F). Fixed so the spectrum — micro-segmentation, throttling, selective block — is the heart of Part A, not a footnote to Monitored Mode. The “we contain the threat AND keep the device alive” story now leads.

### Verified

- One external stat re-checked before citing: Proofpoint/Ponemon 2025 — 72% of healthcare orgs reported patient-care disruption from cyberattacks (confirmed via HIPAA Journal / Proofpoint). All other figures are the project’s own measured results.

- Rendered the .docx to PDF and eyeballed every page: 6 pages, clean tables, no orphan pages, footer pagination correct.

### Files touched today

- New (delivered in conversation): Industry_Validation_R26-CS-008.docx.

- No code.

### Next session

- Once a validator is chosen, consider tailoring the overview’s depth to their background (SOC vs healthcare-IT).

- Optionally append teammates’ components into the same document ahead of the validation meeting.

## 2026-08-22 (Saturday) — Quarantine demoted to an optional flag; Tier 3 default containment is now Monitored Mode

Second session today — code this time. Acting on the scoping decision that micro-segmentation needs site-specific segment definitions we cannot get without hospital staff, quarantine is no longer in the automatic path: it is gated behind an ENABLE_QUARANTINE flag (off by default) and preserved intact as an on-demand capability. The engine classifier never emitted quarantine in the first place — it was only applied in the sim’s Tier 3 branch — so this was a clean, localised change.

### What changed

- server.py — added `ENABLE_QUARANTINE` (env var, default off) and gated the Tier 3 quarantine call behind it. Monitored Mode is still applied by `tier3_dispatch.run()`, so there is no unprotected gap while awaiting the clinician.

- workflows/tier3_dispatch.py — the deny-path record now reads “stays in Monitored Mode … per FR-06” by default; “stays quarantined” only when the flag is on.

- tests/test_workflows.py — updated the one assertion that expected “quarantined” to expect “Monitored Mode” (the new default).

### New Tier 3 behaviour (default, flag off)

- Parallel containment = `monitored_mode` (0.0s), applied immediately alongside the clinician dispatch.

- Approve → `isolate` (that one device); Deny → stays in `monitored_mode` (FR-06).

- Quarantine and its duration-independence figure remain reachable on demand via `ENABLE_QUARANTINE=true` and the manual `/enforcement/quarantine` endpoint — nothing deleted.

### Why gate, not delete

Quarantine is the only response that needs network-topology knowledge (which clinical peers share a device’s segment); `throttle`, `selective_block`, and `monitored_mode` all work from the SIEM indicator alone. Deleting it would break the F-3/F-5 tests and throw away a working capability. Gating it keeps the suite green, keeps the capability demonstrable, and turns the segmentation dependency into a stated limitation rather than a hole in the design — the same problem commercial IoMT tools (Cylera/Medigate/Armis) exist to solve.

### Verified

- Sim tests 18/18 green (incl. the updated deny-path test); engine tests 55/55 green. Sim suite must be run with `PYTHONPATH=shuffle_sim` — a pre-existing import-path quirk (the workflow modules use a bare `from action_log import …`, so `shuffle_sim/` has to be on the path), not caused by this change.

- Deny-path text checked in both flag states through the Cowork device bridge: off → “Monitored Mode”, on → “quarantined”.

### Follow-ups

- Update the response-strategy table (Tier 3 parallel containment = `monitored_mode` by default) and add the micro-segmentation limitation paragraph to the writeup.

### Files touched today

- Modified: `playbooks/shuffle_sim/server.py`, `playbooks/shuffle_sim/workflows/tier3_dispatch.py`, `playbooks/shuffle_sim/tests/test_workflows.py`.

## 2026-08-22 (Saturday) — Novelty reframing + baseline-credibility research (no code)

A positioning session, not a build one. Reframed the stated research novelty and did the literature check needed to defend the new framing. The headline shift: the novelty is no longer “the variety of tiered responses” — it is measurably reducing the accidental disruption rate that automated security tooling itself inflicts on life-critical assets. Crucially, this reframe does not require any new experiments — it puts a spotlight on the baseline-vs-tiered result Workstream C and F-5 already measured live (100% → 0%).

### The core finding — the gap is the novelty

A search for reputable data on “cybersecurity tool disruption rate in hospitals” surfaced a clean distinction that turns out to be the whole argument:

- Disruption caused by the attack is well documented and citable — the 2025 Ponemon/Proofpoint Cyber Insecurity in Healthcare study reports 72% of healthcare organisations experienced disruption to patient care from cyberattacks (up from 69% in 2024), with 29% linking attacks to increased patient mortality. Good for the motivation section.

- Disruption caused by the response tool itself — the “blind” SOAR isolating a life-critical device — has no published benchmark. The literature measures disruption from attacks, not from the tools meant to stop them.

That absence is the novelty, not a weakness: first to measure tool-induced disruption on a life-critical device, first to reduce it. The reframe therefore stands on our own measured baseline (traditional-SOAR = 100% disruption, tiered = 0%) rather than on any external benchmark to “beat”.

### Supporting evidence gathered (for motivation / mechanism)

- Ponemon/Proofpoint 2025 — attack-driven care disruption figures (motivation).

- USENIX Security 2022, Alahmadi et al., “99% False Positives” — SOC analysts report the overwhelming majority of alerts are false positives; pairs with automated containment to explain why blind auto-response is dangerous (mechanism).

- Isolation Forest 7.2% FP rate in healthcare [16] — already cited; reinforces the noisy-alert-stream point.

### Baseline credibility — resolving “does traditional SOAR always isolate?”

Flagged a real risk of the “always-isolate baseline” reading as a strawman, and settled the defensible framing:

- Don’t claim SOAR isolates on every alert (false — most alerts get enriched/ticketed).

- Do claim that when a traditional SOAR playbook does trigger containment, it applies the same action (isolate/block) blind to clinical context — identical treatment for a ventilator and a laptop. Scope the baseline to containment-warranted incidents (exactly our 3 scenarios: ransomware, active exploitation, suspicious outbound).

- Real-world anchor found — Microsoft Defender for Endpoint’s Automatic Attack Disruption / automatic device isolation. A mainstream, hospital-deployed tool that auto-isolates a compromised device from the network on high-confidence detection, with no awareness of the device’s clinical role. Its manual “isolation exclusions” feature is direct evidence it is blind by default — admins must hand-maintain a list of what not to cut off. Our framework is the intelligent, dynamic, clinical-context version of that manual exclusion list.

### Cautions logged

- Do NOT use IoMT-specific platforms (Cylera, Claroty Medigate, Armis) as the “blind” baseline — they market risk/context-aware microsegmentation and sit closer to our idea than to the baseline. Position them as static/manual, policy-driven; our contribution is the automated clinical decision at response time, per incident.

### Disruption-rate definition — sharpened

- Broadened the definition from “responses to non-confirmed/false triggers” to any automated-response downtime on a life-critical asset, true positive or not. Isolating a ventilator harms the patient even when the detection is 100% correct — the harm is inherent to the response choice, not the detection accuracy. This is the sharpest form of the argument.

- Denominator to state consistently: headline = % of scenarios disrupted (baseline 3/3 = 100% vs tiered 0/3 = 0%); downtime-seconds (isolate 14.0s etc. from F-5) as secondary evidence, not mixed into the headline.

- Exclusion, principled: deliberate, policy-correct isolation of a non-critical asset (Tier 1) is out of scope by design — the system behaving as intended, not a failure.

### Decisions locked

- Novelty statement rewritten around disruption-rate reduction + first-to-measure.

- Baseline framed as “blind-at-the-decision-point,” modelled on Defender attack-disruption, scoped to containment-warranted incidents.

### Drafted artifact — baseline-justification paragraph (for the proposal / methodology)

To establish a credible baseline, this work models the automatic-containment behaviour of mainstream security tooling rather than a hypothetical worst case. Microsoft Defender for Endpoint’s Automatic Attack Disruption feature — widely deployed across healthcare IT — automatically isolates a compromised device from the network upon a high-confidence detection, disconnecting it while retaining only a management link [Xn]. Critically, this action is taken with no analysis of the device’s clinical role: the same isolation is applied whether the endpoint is an administrative laptop or the control host of a life-sustaining device. The existence of a manual “isolation exclusions” mechanism — requiring administrators to pre-designate assets that must not be cut off — is itself evidence that the automated response is, by default, blind to asset criticality [Xn]. Traditional SIEM/SOAR platforms exhibit the same property: containment playbooks execute predefined actions (isolate host, block port) without clinical-impact analysis [7]. The baseline in this study therefore models the decision point that these tools share — when automated containment is triggered on a warranted incident, isolate blind to clinical criticality — and it is precisely at this point that the proposed framework inserts a Security-vs-Life assessment. Note that context-aware IoMT platforms (e.g. Claroty Medigate, Armis, Cylera) apply static, policy-driven microsegmentation configured ahead of time; the novelty here is an automated clinical decision made per-incident, at response time.

Reference stubs to add: Microsoft, Take response actions on a device in Microsoft Defender for Endpoint (automatic attack disruption), and Isolation exclusions in Microsoft Defender for Endpoint, Microsoft Learn, 2026; Ponemon Institute / Proofpoint, The 2025 Study on Cyber Insecurity in Healthcare, 2025; B. A. Alahmadi, L. Axon, I. Martinovic, “99% False Positives: A Qualitative Study of SOC Analysts’ Perspectives on Security Alarms,” USENIX Security, 2022.

### Next session

- Write the reframed §Novelty and the baseline-justification paragraph into the proposal / dissertation prose.

- Add the new citations to the reference list: Ponemon/Proofpoint 2025; Alahmadi et al., USENIX Security 2022; Microsoft Defender for Endpoint automatic attack disruption (docs).

### Files touched today

- None — positioning + research session, no code.

## 2026-08-02 (Sunday) — Workstream F-5: disruption-cost table + quarantine reconnect fix — Workstream F closed

F-5 is the headline results artifact for §J: one table measuring the clinical-telemetry downtime every response costs on the live ventilator emulator (ICU-VENT-003). Building it surfaced — and this session resolved — a real defect in the quarantine response plus a set of measurement artifacts in the harnesses. Every figure below is from a clean live run on the full device-sim stack.

### Headline result — disruption-cost table

- isolate — 14.0s. The traditional-SOAR baseline: a full network cut leaves the device dark for the entire containment.

- selective_block — 0.0s. Flow-level: drops only the flagged flow; the clinical MQTT connection is never touched.

- throttle — 0.0s. Flow-level: rate-limits only the flagged flow; clinical telemetry untouched.

- quarantine — 5.0s. Network-level: moves the device to the clinical-only segment at the cost of a single MQTT reconnect.

- monitored_mode — 0.0s. Observe only; no containment action.

- Artifacts. validation/results/disruption_cost_table.csv and .md; validation/results/duration_independence.md.

### Quarantine defect — diagnosis and fix

- Symptom. quarantine first measured ~13s of downtime — close to isolate, contradicting the F-3 standalone result and the near-zero-disruption claim.

- Root cause (proven by an in-device probe). The network path is never lost: throughout quarantine the device resolves broker to the clinical-segment IP (172.21.0.2) and TCP to broker:1883 succeeds at every probe. The gap is the device's MQTT client sitting on a dead socket — when the general network is removed, the old TCP connection to the broker's prior address goes silent with no RST, so paho only notices after its keepalive window (~1.5x10s).

- Fix. Lowered the ventilator's MQTT keepalive from 10s to 3s (env-configurable via MQTT_KEEPALIVE) and set a tight auto-reconnect backoff (1-2s) in device-sim/vitals-monitor/publisher.py. quarantine downtime dropped from ~13s to ~5-7s — a one-time reconnect, not a lost clinical path. The device never stops ventilating; only the telemetry-reporting stream blips.

### Measurement hardening (all validation harnesses)

- Start-gating. An interruption counts only if it BEGAN inside the measurement window, rejecting pre-existing gaps (e.g. a stack rebuild/restart) whose recovery merely lands in-window. Start tolerance set to 5s to absorb beat-quantization (1s publish interval + 3s silence threshold).

- Steady-state wait. Each measured phase waits until the stream is confirmed up and quiet before starting, so no phase merges with a prior gap.

- Poll-for-recovery. Replaced the fixed recovery grace with polling the availability log for the phase's own recovery, so a slow reconnect after a long cut is captured, not dropped to 0.0.

- Applied to. disruption_cost_table.py, duration_independence.py, quarantine_demo.py, selective_block_demo.py, throttle_demo.py.

### Duration-independence — why quarantine is worth having

A dedicated experiment (validation/duration_independence.py) measured isolate vs quarantine at a short (10s) and long (40s) containment hold:

- isolate — 12s at 10s hold, 41s at 40s hold. Downtime scales with the entire containment window (device dark throughout).

- quarantine — 6s at both holds. A fixed, one-time reconnect cost, independent of how long the device stays contained.

- Implication. Over a realistic containment (minutes to hours), isolate costs minutes/hours of lost clinical telemetry; quarantine costs the same few seconds once. That duration-independence is the core life-critical advantage of micro-segmentation over a full cut.

### Files touched today

- Changed. device-sim/vitals-monitor/publisher.py (MQTT keepalive + reconnect backoff); device-sim/docker-compose.yml (MQTT_KEEPALIVE); validation/disruption_cost_table.py (final F-5 harness: hardened measurement + two-tier headline).

- New. validation/duration_independence.py; validation/quarantine_diagnose.py (the in-device reachability probe); validation/results/disruption_cost_table.csv and .md; validation/results/duration_independence.md.

- Hardened. validation/quarantine_demo.py, selective_block_demo.py, throttle_demo.py (shared measurement fixes).

### Status

Workstream F (the Life-Critical Response Layer) is complete: F-1 selective_block, F-2 throttle, F-3 quarantine, F-4 auto-selection, F-5 disruption-cost table — all measured live on the real device emulator. Graded responses contain threats at 0.0s (flow-level) or a fixed one-time reconnect (quarantine), versus the traditional isolate's containment-length outage. Note: the keepalive change must be baked in with docker compose up -d --build vitals-monitor.

## 2026-08-02 (Sunday) — Workstream F-4: response-selection layer — the engine now auto-picks the graded response

F-4 closes the auto-selection loop and ties F-1/F-2/F-3 together. The classifier now chooses the least-disruptive-effective response from the threat + the SIEM-flagged destination + the device criticality — no human in the loop for the graded (non-disruptive) responses. Confirmed live end-to-end on the full stack (Wazuh sample → enrichment shim → engine → sim → dashboard): a suspicious-destination Tier 2 alert auto-selects throttle + Monitored Mode on the real ventilator, rationale and matched_rule shown on the console, heartbeat unaffected.

### Design decisions (locked before building)

- Detected dest → throttle. If the SIEM flags a suspicious/unfamiliar destination, the automated response is to SLOW that flow (throttle) + Monitored Mode. No CVSS/category gating — presence of a flagged dest is the trigger. Automation only ever slows, never cuts.

- No dest → quarantine if extreme, else monitored_mode. Extreme threats with nothing surgical to target get walled to the clinical-only segment; non-extreme are watched.

- Tier 3 upgraded. On an extreme threat the device is immediately quarantined onto the clinical-only segment AND put in Monitored Mode, in parallel with the clinician dispatch. Approve → isolate (that one device); deny → stays quarantined (contained, clinical preserved) — evolved from the old FR-06 "deny → monitored_mode".

- Drop / isolate are never auto-selected. selective_block (drop a flow) stays a manual/escalation capability; isolate is reached only via Tier 3 clinician approval.

- Single-device scope (safety invariant). Every action — throttle, quarantine, isolate — targets only the affected device, never a subnet, VLAN, or other devices. Over-disruption is exactly what the project argues against.

### What got built

- classifier.py. Tier 2 selector: throttle (matched_rule RULE_3_protected_throttle_flagged_flow) when block_dest is present, else monitored_mode (RULE_3_protected_monitored_mode). block_dest computed up front from the alert indicators.

- decision.py. Action vocabulary extended with throttle / selective_block / quarantine.

- rationale.py. Explainable text for throttle + Monitored Mode (Tier 2) and quarantine + Monitored Mode (Tier 3, deny → stays quarantined).

- sim (server.py, tier3_dispatch.py). The throttle branch also runs Monitored Mode; Tier 3 quarantines in parallel with dispatch; the deny path records "stays quarantined".

### Verified

- Full-stack live run. 03 ventilator C2 sample → Tier 2, action throttle + Monitored Mode, matched_rule RULE_3_protected_throttle_flagged_flow, dest 185.220.101.45 capped at 1mbit on the real device, heartbeat unaffected — the selector working automatically end-to-end.

- Bundled realistic case. ICU-PUMP-008 (infusion pump, cc_score 9) anomalous SMB traffic to 10.0.5.40 (should speak HL7) → auto-throttle — a realistic lateral-movement indicator contained without disruption.

- Tests. Engine 55/55 (selector cases + updated Tier 2 / deny expectations), sim 18/18.

### Design notes

- Indicator normalization. The destination extractor accepts the field names real integrations use (dst_ip / dstip / dest_ip / destination_ip / destination / dst).

- Safety-first automation. The engine automatically applies only non-disruptive graded containment; anything that cuts (drop, isolate) requires a human. This is the defensible automation stance for a life-critical setting.

### Next session

- F-5 — surface the chosen strategy in the dashboard (already visible) + produce the disruption-cost table for the write-up: isolate 13.0s vs selective_block / throttle / quarantine all 0.0s clinical downtime.

- Optional: a 06-tier3-ventilator-ransomware sample so quarantine → approve → isolate demos on the real ventilator too.

Student: W.D.S Jayasinghe (IT22086648)

## 2026-07-19 (Sunday) — Workstream F-3: quarantine — micro-segmentation (measured)

The third and bluntest graded strategy below a full isolate. quarantine walls the device onto a restricted clinical-only network carrying just its essential clinical peers (broker + HL7 receiver), cutting every other path — lateral movement, unknown peers, the internet. Used when you don’t know exactly what’s malicious but must stop spread. Measured on the real ventilator: the device moved onto clinical-only and off the general network with 0.0s heartbeat downtime, the broker still reachable while a non-clinical peer was cut off. This completes the three-strategy spectrum: drop (F-1) / slow (F-2) / wall-off (F-3).

### What got built

- enforcement.py — quarantine() / release_quarantine(). Reuses the docker-network primitive: create a runtime clinical-only network (broker + receiver attached under their service aliases), connect the device to it, then disconnect it from the general net. Connect-before-disconnect, so there is no moment fully off-network. Safety property by construction — the device is only ever moved onto the clinical segment, so its clinical path is never severed (unlike isolate).

- server.py. /enforcement/quarantine + /enforcement/unquarantine endpoints and a quarantine routing branch.

- validation/quarantine_demo.py. Measures continuity and proves segmentation + lateral containment structurally.

### Measured result — real ICU-VENT-003

- quarantine: 0.0s heartbeat downtime → service intact (no reconnect blip observed).

- Segmentation: device networks now [clinical-only]; off the general net (device-sim_default).

- Lateral containment (structural): the device still SHARES a network with the broker (reachable), but shares NO network with the heartbeat-logger — before: shared → after: none (blocked). Two containers can reach each other iff they share a network, so membership is an un-foolable reachability proof.

- Headline: the device is confined to the clinical-only segment — telemetry continues while lateral movement is cut, vs a full isolate’s sustained outage.

### Design notes

- The default-deny model. quarantine is “allow only clinical, deny the rest” — the opposite logic to selective_block’s “allow all, drop the known-bad.” It’s the response for broad/unknown threats where you can’t name the bad flow.

- No device rebuild needed. Unlike F-1/F-2 (iptables / tc inside the container), quarantine uses host-side docker network commands only — nothing to install in the image.

- Harness lesson. The first cut used an in-container DNS probe to test reachability and gave false negatives; replaced with a docker-network-membership check, which is deterministic and correct.

### Next session

- F-4 — the response-selection layer (the “brain”): pick the least-disruptive-effective strategy per threat + device_category, and fill block_dest from the detected indicator. Three open design decisions parked: slow-vs-drop trigger, no-indicator fallback, and whether to upgrade Tier 3’s parallel action.

- Then F-5 — surface the chosen strategy + the disruption-cost table for the write-up.

Supervisor: Mr. Amila Nuwan Senarathne

## 2026-07-19 (Sunday) — Workstream F-2: throttle — graded rate-limiting (measured)

The graded middle of the §J spectrum. Where selective_block drops a flagged flow, throttle slows it — a tc htb class + u32 destination filter that caps the flagged dest while clinical traffic stays in the full-speed default class. Measured on the real ventilator: the heartbeat runs uninterrupted (0.0s downtime) while the flagged flow is capped at 1mbit. Useful when a flow is suspicious but not confirmed malicious, or to strangle exfiltration / ransomware staging without cutting connectivity.

### What got built

- enforcement.py — throttle() / unthrottle(). A tc htb class (rate cap) plus a u32 filter matching the flagged destination, applied to the device’s interface via docker exec. Clinical flows are never classified into the throttled class. Safety invariant refuses clinical dests; rate is format-validated; destination injection-guarded.

- server.py. /enforcement/throttle + /enforcement/unthrottle endpoints and a throttle routing branch (reads block_dest / throttle_rate off the decision).

- vitals-monitor/Dockerfile. Added iproute2 (the tc tool).

- validation/throttle_demo.py. Measures non-disruption + verifies the shaping is scoped to the flagged dest.

### Measured result — real ICU-VENT-003

- throttle: 0.0s heartbeat downtime → service intact.

- Scoped policy: tc class 1:20 capped at 1Mbit (the flagged flow), class 1:10 default at 1Gbit (clinical, full speed); the u32 filter matches only dst 185.220.101.45 (tc renders it as hex b9dc652d).

- Safety invariant: throttle of clinical dest ‘broker’ refused.

- Headline: the flagged flow is strangled to 1mbit while the clinical heartbeat is untouched — graded containment, not a cut.

### Design notes

- throttle vs selective_block: slow vs drop. throttle preserves some connectivity (buys time, limits damage) where selective_block cuts the flow entirely — the two ends of the “how blunt” dial, both non-disruptive to clinical.

- Structurally non-disruptive: because shaping is scoped to the flagged dest only, clinical is never in the throttled class — non-disruption isn’t a lucky threshold, it’s by construction.

- Follow-up: measuring the achieved throttled throughput (exfil MB/s before/after) needs a cooperating iperf sink — a planned add for a second F-2 figure.

### Next session

- F-3 — quarantine / micro-segmentation: move the device onto a clinical-only docker network (broker + EHR), blocking lateral movement while the clinical path stays up.

- Then F-4 (the response-selection layer) and F-5 (surface + disruption-cost table).

Co-supervisor: Ms. Ayesha Wijesooriya

## 2026-07-19 (Sunday) — Workstream F-1 + F-1.5: selective_block — graded, non-disruptive containment (measured)

First of the §J graded responses. selective_block cuts only the malicious flow the SIEM flagged — at the device’s network edge — while the clinical protocols stay open, so the heartbeat never drops. Measured on the real ventilator emulator: a full isolate causes 13.0s of clinical downtime; selective_block contains the same flow at 0.0s. F-1.5 then closed the “where does the destination come from” gap: the detected C2 address now flows from the Wazuh alert through to the decision, so the block targets a detected IP, never a hardcoded one.

### What got built

- enforcement.py — selective_block() / restore_flows(). A scoped iptables DROP applied to the device’s network namespace (edge-ACL model) that cuts a given destination/port while MQTT (1883) and HL7/MLLP (2575) stay open. A safety invariant refuses to block any clinical host/port, and the destination is injection-guarded. Simulated fallback for non-device assets, exactly like isolate.

- server.py. /enforcement/selective-block + /enforcement/restore-flows endpoints and a selective_block routing branch (reads block_dest / block_ports off the decision).

- vitals-monitor/Dockerfile. Added iptables to the device image (NET_ADMIN was already granted).

- F-1.5 (engine). decision.py gains block_dest / block_ports; the classifier’s _extract_block_target() pulls the SIEM-flagged destination (dst_ip / dstip / dest_port and common aliases) out of threat.indicators onto every decision. selective_block now cuts a detected address, not a typed-in one.

### Measured result (F-1) — real ICU-VENT-003

- isolate: 13.0s heartbeat downtime → DISRUPTED.

- selective_block: 0.0s downtime → service intact; the LCA_BLOCK DROP rule confirmed installed, and the MQTT broker still reachable from inside the device.

- Safety invariant: an attempt to block the clinical dest ‘broker’ was refused.

- Headline: containment of a threat on a life-critical device at measured zero clinical disruption — the result that upgrades the thesis from “we only watch life-critical devices” to “we contain the threat and keep the device alive.”

### Proof (F-1.5) — detected, not hardcoded

- End-to-end: the real C2 Wazuh sample (03-tier2-ventilator-suspicious-traffic) → enrichment mapper → engine → decision.block_dest = 185.220.101.45, block_ports = [443]. The destination is the one the SIEM reported.

- Tests: 3 new classifier cases (extraction, absent indicator, alternate field names); engine suite 52/52 green.

### Design & faithfulness notes

- selective_block is a blocklist (drop the known-bad dest). The “allow only clinical, deny the rest” default-deny model is micro-segmentation — that’s F-3, not this.

- Enforcement point is the device netns via docker exec, modelling an access-switch / NAC per-port ACL at the edge — the same network boundary as the docker-network disconnect. Higher-fidelity future model: an inline L3 gateway container.

- Detection stays the SIEM’s job. Wazuh flags the outbound C2 and names the destination; F-1.5 threads that indicator to the decision; choosing selective_block for a given threat+device is still the F-4 selector’s job.

### Notes / caveats

- Device rebuild: iptables was added to the image, so the device-sim needs a rebuild — or a transient apt-get install of iptables into the running container to measure without one (used today, since Docker Hub was unreachable).

- Pre-existing (not ours): enrichment/tests/test_registry.py expects 12 assets but the trimmed registry has 2 — a stale test from when the registry was cut to the real device-sim assets.

### Next session

- F-2 — throttle (tc-based rate-limiting) + harness scenario.

- Then F-3 (quarantine / micro-segmentation), F-4 (the response-selection layer that picks the strategy and fills block_dest), F-5 (surface the chosen strategy + the disruption-cost table).

PP2-phase logbook. Continues from the PP1 logbook; entries are reverse-chronological (newest first).

## 2026-07-12 (Sunday) — Workstream E: on-call push notifications — built + verified

Turned the Workstream E design into a working notification layer. When a Tier 3 approval request fires, the active on-call clinician’s device is paged via Web Push — arriving even when the browser is closed — and, when the console is open, an in-app chime + flashing tab title grab attention. The engine is untouched; everything lives in the sim and the frontend.

### What got built

- Sim — push.py (new). VAPID Web Push send (pywebpush) plus a subscription store and a single on-call pointer, persisted to data/push_store.json. generate_vapid.py (new) prints a keypair in the raw base64url form both the signer and the browser need.

- Sim — server.py. New /push/config, /push/subscribe, /push/on-call and /push/test endpoints, and a clinician_push step fired from the Tier 3 dispatch to the active on-call device only. requirements.txt adds pywebpush.

- Frontend — service worker (public/sw.js, new). Shows the notification and deep-links to /clinician even with the tab closed. api/push.js (new) is the subscribe-flow + on-call-toggle client.

- Frontend — ClinicianView.jsx. A Notifications panel with the on-call toggle (only the active device buzzes). engine.js + vite.config.js now route the engine and sim through a same-origin dev proxy, so the app works identically on localhost and on a phone over LAN HTTPS (no mixed-content / CORS).

- In-app cues (added after live testing). A synthesized two-tone chime on a new approval, a flashing tab title, and a pulsing indicator — all fully local (no push service, no internet).

### Decisions (held / refined)

- Only the active on-call device buzzes. An on-call toggle gates delivery; logins stay deferred (teammate’s area).

- Notify point is the sim’s tier3_dispatch step. The engine is unchanged, so nothing on the durable decision spine moved.

- Kept local via mkcert — with one honest caveat. Web Push necessarily transits the browser vendor’s push service (FCM / Mozilla), so the sending machine needs outbound internet; pure air-gapped LAN delivery isn’t possible with the standard. Serving the app stays local.

### Verified

- Backend crypto path, end-to-end. The generated keypair interoperates with pywebpush’s VAPID signer, the public key matches its derived counterpart, and encryption + signing succeed (only the network transport fails against a fake endpoint). Push store, on-call skip-paths and persistence unit-checked.

- Frontend clean. eslint at the pre-existing baseline (12 errors, zero new). The real Vite build runs on the Windows machine — the Linux sandbox can’t execute the Windows-native Vite binaries.

- Live on the machine. OS toast fires on a real Tier 3; the in-app chime, tab flash and pulsing dot all confirmed; approve → real docker network disconnect still intact. Full path exercised: go on-call → Tier 3 lands → paged + card + chime → approve → enforcement.

### Demo notes & limitations

- Phone delivery needs a trusted cert + a non-isolating network. Reaching a physical phone requires the mkcert root CA installed on the phone and a network that doesn’t isolate clients — venue / uni WiFi usually does both against you. So the demo runs on one host; the phone path is the same VAPID subscription registered on another device, explained rather than shown.

- Record the notification moment as a backup. Everything downstream — going on-call, the approval landing, approve → enforcement, and the in-app cues — is live and fully connectivity-independent.

- Audio can’t play from a hidden tab (browser rule). The clinician view chimes live when visible (own window / second monitor); a background arrival still shows the tab flash + OS toast and chimes on refocus. iOS also needs Add-to-Home-Screen (PWA) for Web Push.

### Files touched today

- New: playbooks/shuffle_sim/push.py, playbooks/shuffle_sim/generate_vapid.py, frontend/public/sw.js, frontend/src/api/push.js

- Modified: playbooks/shuffle_sim/server.py, playbooks/shuffle_sim/requirements.txt, frontend/src/pages/ClinicianView.jsx, frontend/src/api/engine.js, frontend/vite.config.js, frontend/.gitignore, .gitignore

### Next session

- Optional: record the phone / notification clip on a stable network for the demo.

- Then written deliverables in earnest, ahead of the 17–19 Aug PP2 gate.

## 2026-07-12 (Sunday) — Workstream E (design): on-call push notifications — scoped, not yet built

Design/planning session — no code written. Scoped the notification layer that will sit on top of the Workstream D clinician UI and locked the decisions before building next session. The on-device check that Workstream D left open is done — /clinician confirmed working on a real phone — which clears the way for this.

### The idea

Rather than pending Tier 3 approvals sitting on the /clinician page waiting to be noticed, push them out to a designated on-call approver. Not a single named doctor but a small rotation of 2–3 people on a cycle, so someone is always physically in the hospital and reachable. Approval requests arrive on that person’s phone and computer, even when nothing is open.

### Decisions (looped in before building)

Four calls, confirmed before building:

- Web Push, reaching him anytime. Browser push via a service worker on /clinician — phone + desktop, no app store — firing even when no tab is open, deep-linking straight to the pending approval.

- Keep it local — mkcert for HTTPS. Web Push needs a secure context, and the phone-on-LAN test over plain http://<LAN-IP> blocks service workers. mkcert (a locally-trusted cert) keeps everything on the hospital WiFi — no tunnel, nothing public. On-thesis for a closed network.

- Logins deferred. Auth likely overlaps the teammate’s area, so hold on it and prioritise notifications first. Provisional identity now, real login later — a clean seam that leaves the push plumbing untouched.

- Only the active on-call person buzzes. A simple “I’m on-call now” toggle on the page gates who receives, rather than blasting all subscribed devices. When the real login + on-call schedule lands, swap “the toggled person” for “whoever the schedule says is on-call” without touching the push layer.

### Safety framing (for the writeup)

The rotating-approver model is not a safety risk: Tier 3 already applies Monitored Mode in parallel with the approval request, so the device is contained the whole time it waits — no unprotected gap even if the approver is slow. This heads off the obvious panel objection (“what if your one doctor is asleep?”). A fallback for a totally-unreachable approver is stated as a limitation, not built for PP2.

### Gotchas noted for build time

- HTTPS secure context. Web Push is blocked over plain http on the LAN → use mkcert (localhost is exempt, the phone is not).

- iOS. Web push only fires if the site is added to the home screen as a PWA (iOS 16.4+). Android/desktop work as-is — confirm which phone the on-call carries.

### Status

- Design only — nothing built. On-device check of the Workstream D /clinician UI confirmed working on real hardware; this session scoped the notification layer that sits on top of it.

### Next session — build the notification layer

- mkcert HTTPS for the dev server so push works on real phones over the LAN.

- Generate a VAPID keypair; store push subscriptions server-side.

- Service worker on /clinician: notification permission + subscribe flow.

- “On-call now” toggle so only the active person is subscribed to receive.

- Fire a Web Push from the Tier 3 await_clinician_approval notify point to the active on-call device — arriving even when closed, deep-linking to the pending approval.

## 2026-07-12 (Sunday) — Workstream D: real clinician-approval UI

Picked up right where Workstream C left off. The PP1 clinician-approval panel was always a self-described “SOC operator stub” with a comment saying it should move to a real clinician-facing interface — and now that approval triggers an actual network disconnect, that upgrade stopped being optional. Built a standalone /clinician view: a small, mobile-friendly screen a clinician would genuinely use, decoupled from the SOC dashboard, plus a Release/Reset control on the SOC side to undo a real isolation between demo runs. No backend changes needed — everything hangs off endpoints Workstream C already shipped.

### Decisions (looped in before building)

Three calls, all confirmed before writing code:

- New standalone /clinician route, not a bigger embedded panel. The old ClinicianDecisionPanel’s own comment called for “a clinician-facing app,” and with real enforcement live, that’s worth building properly rather than dressing up the SOC-side stub further.

- Release/Reset control lives on the SOC dashboard only — resetting an isolated device between runs is an ops/demo action, not something a clinician should be doing.

- Proceed on the uploaded zip’s working tree as-is (Workstream C’s enforcement.py untracked, server.py edits uncommitted) — matches this morning’s session exactly, nothing to fix there.

### What got built

- frontend/src/pages/ClinicianView.jsx (new) — polls the same /audit + /clinician-decisions endpoints the SOC dashboard’s pending tray already uses (no new backend surface). Lists every asset awaiting a Tier 3 decision as a big-tap-target card: asset, plain-English rationale, what happens if approved. Approve/Deny post straight to the Shuffle sim’s /clinician-decision — same call the SOC panel makes, so both paths trigger identical real enforcement. After a decision, a confirmation card shows what actually happened (“Device isolated at the network boundary” for real mode vs “isolation recorded (simulated)” when no live container is bound) — a clinician tapping Approve on a real device shouldn’t get silence back.

- frontend/src/components/ShuffleActionsPanel.jsx (modified) — added network_isolation / network_restore to the step-label map (they were falling back to raw step names). Derives current isolation state from the action history and shows a “Device isolated (real network cut / simulated)” banner with a Release / Reset Device button when an asset is genuinely isolated — gated correctly on status: enforced|already_isolated, so a merely-simulated isolation (no docker, or asset not in the enforcement map) doesn’t show a button with nothing real to undo.

- frontend/src/api/engine.js (modified) — added releaseEnforcement(assetId), posting to the sim’s /enforcement/release. Bonus: this incidentally used handleShuffle, which was defined-but-unused before — fixed a pre-existing lint error for free.

- frontend/src/components/ClinicianDecisionPanel.jsx (modified) — relabeled only (no behaviour change) now that /clinician is the real interface: it’s explicitly a “SOC override / demo” control now, so nobody mistakes it for the primary path.

- frontend/src/main.jsx (modified) — simple window.location.pathname check routes /clinician to the new view, everything else to the existing dashboard. No router dependency added.

### Verification

No Docker in this session’s sandbox, so I couldn’t exercise the real docker network disconnect path — but everything else got a real run, not just a read-through:

- npm run build — clean.

- npx eslint . — 12 pre-existing errors, same count after my changes (added one instance of the codebase’s existing reload()-in-effect pattern in ClinicianView, offset by fixing the handleShuffle unused-import error above).

- pytest — engine 49/49, shuffle_sim 18/18, both untouched and still green.

- Live end-to-end curl walkthrough: started the real engine + shuffle_sim locally, POSTed a Tier 3 ransomware alert on ICU-VENT-003 through /decide, then called /clinician-decision (approve) and /enforcement/release — the exact calls the new UI makes. Response shapes matched what the frontend code expects at every step (confirmed enforcement.mode, .entry, and the /clinician-decisions asset-keyed lookup all line up). Ran in “simulated” mode since no docker — same degrade-gracefully path enforcement.py already handles, so this is a faithful test of the wiring, just not of the actual network cut.

### Mobile-friendliness — design verified, live device check queued

Wanted to be able to defend “this works on a phone” at the panel, not just assert it, so went through the argument properly:

- Layout is fixed-narrow (max-w-md, centered) rather than breakpoint-responsive — it renders as a single-column mobile layout at any real phone width, so there’s no “does it reflow correctly” risk to defend.

- All interactions are plain onClick handlers (no hover-dependent UI), which map correctly to taps in every mobile browser.

- The mobile viewport meta tag is already in index.html from the original Vite scaffold — nothing extra needed.

- It’s served by the same Vite dev server as the SOC dashboard, just a different route. Getting it onto an actual phone is npm run dev – –host (exposes the dev server on the LAN) then browsing to http://<machine’s-LAN-IP>:5173/clinician from a phone on the same WiFi — standard, one-command, no build step, no app store.

Built a visual mockup (phone-frame preview, matching the real component’s colours/copy/layout) to sanity-check the design before testing on real hardware. Not yet checked on an actual physical phone — that’s the one item still open.

### Status

- Workstream D complete and locally verified; the real docker-network-cut path and a real on-device check are the two things only your machine can confirm.

- Delivered as a small patch (5 files, all under frontend/) rather than a full repo re-zip, so nothing touches your real local audit logs or Docker-verified state.

### Next session

- Real on-device check: npm run dev – –host + phone on the same WiFi, hit /clinician, grab a screenshot for the panel.

- Visual pass on /clinician against the live device-sim stack (real docker network cut, not simulated).

- Then: written deliverables, as flagged last session — ahead of the 17–19 Aug PP2 gate.

### Files touched today

- New: frontend/src/pages/ClinicianView.jsx

- Modified: frontend/src/main.jsx, frontend/src/api/engine.js, frontend/src/components/ShuffleActionsPanel.jsx, frontend/src/components/ClinicianDecisionPanel.jsx

## 2026-07-12 (Sunday) — Workstream C: real enforcement + Phase 4 validation harness

The session that closed the technical spine. Replaced the last stub — the response side — with real network-boundary enforcement, then built the validation harness that measures the headline metric. Result: accidental disruption rate on the life-critical device falls from 100% (traditional-SOAR baseline) to 0% (tiered engine), measured on the real emulated device rather than asserted. The panel’s acceptance condition is now answered end-to-end.

### Enforcement architecture — decided against Wazuh active-response

The PP1 plan (and the replanning entry below) pencilled in Wazuh active-response as the enforcement mechanism — fewest moving parts, agent already enrolled, NET_ADMIN already baked into the device container. Reversed that decision this session after surfacing a constraint that changes the calculus: Wazuh is the replaceable layer. The teammate’s composite score will eventually supply the tiering input directly, at which point the current Wazuh detection path is swapped out.

Active-response lives inside Wazuh and is triggered by Wazuh rules. Hanging enforcement off it would tie the project’s safest, most defensible component to its most temporary one — guaranteeing rework at the swap. Instead, enforcement now hangs off the durable spine: engine decision → Shuffle sim → real action. That path never touched Wazuh, so the future feed swap leaves enforcement untouched. It also states the thesis more cleanly: the engine’s decision drives enforcement, independent of where detection comes from.

### Mechanism pivot — iptables → docker network disconnect

First attempt at the device cut was an in-container firewall DROP. The vitals-monitor image ships no iptables binary (probe returned NO_IPTABLES; heartbeat unaffected). Rather than install it, pivoted to isolating the device at the network boundary from outside — docker network disconnect / connect on the device’s container.

This is the better design, not a workaround. A real IoMT device is a closed, proprietary black box: you generally cannot log in and add a firewall rule, and agentless / network-side control is already the documented production path for this project. Cutting the device at the network edge — as a hospital switch or firewall would — is therefore both the more faithful model of production and the zero-dependency one. It also converges the emulator with a real device at exactly the layer the SIEM observes, which is the same argument used to answer the panel’s device-fidelity concern.

Verified live: manual disconnect produced a clean INTERRUPTION → RECOVERED pair in the heartbeat log. Mechanism proven before any code was written around it.

### What got built — playbooks/shuffle_sim/enforcement.py (new)

- isolate() — discovers the container’s live network, runs docker network disconnect, records a structured action-log entry (mode: real). The device’s clinical telemetry stops reaching the broker; the heartbeat-logger measures the resulting downtime.

- release() — reconnects; the logger records recovery. Used to reset between scenario runs.

- Asset→container map (ICU-VENT-003 → iomt-vitals-monitor), env-overridable for the future DICOM node. Assets with no bound container record a simulated isolation — parity with the PP1 marker, so nothing regresses. Docker missing → degrades to simulated rather than crashing. Nothing in the module raises.

### Wiring — playbooks/shuffle_sim/server.py (modified)

- /playbook/run: isolate_host now routes to real enforcement. log_only / block_port keep the PP1 marker entry (no network side effect needed).

- /clinician-decision: on approve → real isolate() fires. On deny → nothing happens; the asset stays in Monitored Mode (FR-06). That asymmetry is the safety story expressed in code.

- New POST /enforcement/release — resets an isolated device between runs without manual docker commands.

- monitored_mode is deliberately untouched — it still only records the three §4.3 components including the zero-interference assertion, and never calls enforcement. Tier 2 leaving the stream alive while Tier 3-approved kills it is the ≤5% contrast, now measurable on one instrument.

Verified live: an approved Tier 3 posted directly to the sim took the device dark (INTERRUPTION); release brought it back (RECOVERED). A monitored_mode decision on the same device produced no interruption at all. Both halves of the contrast proven, with neither the engine nor Wazuh in the loop — the decoupling working exactly as intended.

### Metric definition — settled before building

Clarified what “accidental disruption rate” actually means, since the proposal’s headline (≤5%) is a rate. Settled on frequency, not magnitude:

heartbeat downtime → disrupted? yes/no → disruption RATE (= disrupted incidents / total)

Measured downtime on the real device is the evidence behind each per-incident yes/no verdict; the headline is how often the life-critical service was actually disrupted. This matches the proposal’s wording (“disruption rate of life-critical services”) and keeps every verdict grounded in a real measurement rather than an assertion — which is precisely what the reviewer demanded.

### What got built — validation/run_validation.py (new)

- Self-contained Phase 4 harness. Imports the real engine classifier and the real enforcement module in-process — no engine service, no dashboard, no Wazuh required. Only the device-sim stack needs to be up (so there is a live heartbeat to disrupt and measure).

- Three realistic scenarios on ICU-VENT-003 (ransomware, active exploitation, suspicious outbound traffic), run under two policies: baseline (traditional SOAR — always isolate_host, blind to clinical context) and tiered (the real classifier decides).

- Per case: stamp a time window → act → hold → release → measure downtime from device-sim/data/availability.jsonl inside that window → verdict. Captures all three metrics the proposal’s §3.5 asks for, not just the headline.

### Results — the headline number, measured

- 1. Accidental Disruption Rate — Baseline SOAR: 3/3 = 100% (every scenario cut the device, ~6s downtime each). Tiered engine: 0/3 = 0% — PASS against the ≤5% target. A 100-point reduction.

- 2. Response Precision — 3/3 = 100%. The engine selected a non-disruptive strategy (T3 await_clinician_approval ×2, T2 monitored_mode ×1) on the life-critical asset in every case.

- 3. Decision Time — ~0.086 ms average. The Security-vs-Life logic adds no meaningful latency (NFR-02).

The rate is invariant to the hold window — a longer run only produces chunkier downtime seconds for the dissertation figure, not a different percentage. The quick run is already a valid result.

### Status

- Workstream C complete and verified. The response stub is retired; both ends of the PP1 architecture are now real (real device + real detection on the ingest side, real enforcement on the response side).

- Phase 4 validation harness built and passing. The panel’s acceptance condition — prove the framework on an actual device and measure the metric — is answered end-to-end.

- Overall completion ≈ 60%. Technical artifact ≈ 75%; written deliverables ≈ 25%. The remaining work is less code and more prose.

### Next session

- Build the real clinician-approval UI — turning the PP1 placeholder into an actual human-in-the-loop approve/deny interface (Phase 3 / PP2 planned feature). With enforcement live, an approval now has real consequences, which makes the UI genuinely worth building properly.

- Then: written deliverables begin in earnest ahead of the 17–19 Aug PP2 gate.

### Files touched today

- New: playbooks/shuffle_sim/enforcement.py

- New: validation/run_validation.py, validation/README.md

- Modified: playbooks/shuffle_sim/server.py (isolate_host → real enforcement; Tier 3 approval hook; POST /enforcement/release)

## 2026-06-29 (Monday) — Workstream A1: device foundation built + verified

Built and verified the first piece of the validation environment: a containerised emulated IoMT device (ICU vitals monitor, ICU-VENT-003) streaming telemetry over MQTT, plus the heartbeat-logger that measures its service availability. Confirmed the disruption signal works end-to-end on the live stack — the instrument that the ≤5% accidental-disruption metric will be computed from.

### Runtime decision — Docker containers (not a VM)

- Chosen over a full Ubuntu VM: fits the existing Docker stack (Wazuh + Shuffle already run this way), resets cleanly, and a real Wazuh agent installs inside the device container just as on a VM. The proof is technically identical; if a VM is later preferred for the dissertation the device/logger code is unchanged — only the runtime wrapper differs. (Supersedes the “device VM” wording in the replanning entry below and in ROADMAP §A.)

### What got built — device-sim/

- vitals-monitor (the device) — simulated ICU patient monitor publishing realistic vitals (HR, SpO₂, resp rate, BP) to hospital/icu/ICU-VENT-003/vitals once a second.

- mosquitto — MQTT broker, deliberately separate from the device so that isolating the device stops its publishes reaching the broker (making the disruption observable; a co-located broker would hide it).

- heartbeat-logger — subscribes to the stream, detects interruptions (gap > 3× the publish interval), and writes a continuous availability log to data/availability.jsonl. Pure availability math factored into availability.py with 3 unit tests (all green).

- docker-compose.yml ties the three together; one command (docker compose up –build) brings the device online.

### Verification (live on the stack)

- Brought the three containers up; vitals streamed and heartbeats logged once a second.

- Disruption check: docker compose pause/unpause of the device produced a clean interruption_start → interruption_end pair in availability.jsonl with the measured downtime recorded. The measurement instrument correctly saw the device go dark and recover.

### Status

- A1 complete and verified. Next: A2 — install + enrol a Wazuh agent inside the device container so real activity produces real Wazuh alerts (replacing the hand-crafted JSON fixtures), then Workstream B wires the live integrator → shim → engine path.

### A2 — Wazuh agent (also done + verified this session)

- Baked a Wazuh agent (4.14.5, matching the manager) into the vitals-monitor container via an entrypoint that starts the agent then runs the publisher; agent rides inside the device (not a separate container) so a future active-response firewall DROP isolates the device that’s being protected. extra_hosts maps host.docker.internal so the agent reaches the manager published on the host; NET_ADMIN added ready for Workstream C.

- Explicit ossec.conf: manager address + realtime FIM on /medical-data (the “patient records” the ransomware scenario will hit) + auth.log localfile for the later SSH brute-force scenario.

- Verified live: agent enrolled first try and shows Active (ID 001, Debian 13, v4.14.5) in the dashboard. A file tamper in /medical-data fired a real syscheck FIM alert — visible under File Integrity Monitoring as a modification by root. Real SIEM detection on a monitored endpoint, replacing the JSON fixtures.

### Device-fidelity direction (panel feedback, queued)

- Panel concern: insufficient grasp of how real IoMT works (network-side monitoring argument was too vague). Resolution agreed: make the device speak a real clinical protocol — HL7 v2 ORU^R01 vitals over MLLP first (fits the monitor), DICOM with the radiology node later — since standardised clinical traffic is the layer a SIEM actually sees, where the emulator and a real device converge. Framing + honest limitations (proprietary firmware not replicated; disruption measured directly, harm inferred from literature) recorded in ROADMAP §A2. Viva-defense write-up + digestible protocol knowledge to follow.

### HL7 fidelity — built + verified this session

- The device now emits real HL7 v2.5 ORU^R01 vital-signs messages over MLLP (port 2575) to a new clinical-receiver service (stands in for the EHR / central monitoring station), in addition to the MQTT telemetry — multi-protocol, mirroring real IoMT. Messages carry proper MSH/PID/PV1/OBR/OBX structure with real LOINC codes (8867-4 heart rate, 59408-5 SpO₂, etc.); the receiver validates each, returns an MSA|AA ACK, and logs it to data/hl7_received.jsonl. Hand-rolled (stdlib only) so every byte on the wire is explicit.

- Verified live on the stack: 245+ ORU^R01 messages received one per second, each fully parsed (patient A001, all five vitals + units) and ACKed. This is the concrete answer to the panel — standards-compliant clinical traffic, not toy JSON.

### Workstream B — real Wazuh → engine path, verified (the JSON stubs are now retired)

- Built the live ingest path so a real Wazuh alert reaches the engine: a Wazuh custom integration (infra/wazuh/integrations/custom-engine[.py]) on the manager POSTs matching alerts (scoped to the syscheck group) to the shim’s /wazuh-alert; the shim enriches and forwards to the engine /decide. Registered via an block in the manager’s ossec.conf; wazuh-integratord confirmed running.

- Registry: added an alias entry mapping the device’s Wazuh agent identity (hostname iomt-vitals-monitor) to ICU-VENT-003, so a real alert resolves to the right clinical profile (cc=10) instead of falling to the unknown-asset fail-safe.

- Verified end-to-end live: an unauthorised modification to /medical-data/record-001.csv on the device produced FIM rule 550 → manager → integrator → shim (enriched to ICU-VENT-003, confidence 1.0) → engine → Tier 2 monitored_mode (RULE_3_protected_standard), confirmed via GET /alerts/recent. The decision rationale auto-generated the project’s core thesis (“zero interference … patient care is not disrupted”) from a real event. No hand-crafted JSON anywhere in the path.

- Note: FIM fired on both the file and its directory, yielding two identical decisions; the Day 9 content-fingerprint dedupe collapses these to one row in the dashboard. Windows/Git Bash gotcha recorded: docker exec with /var/… paths needs MSYS_NO_PATHCONV=1 to avoid path mangling.

### Files touched today (build session)

- New module: device-sim/ — mosquitto/, vitals-monitor/ (Dockerfile, publisher.py), heartbeat-logger/ (Dockerfile, availability.py, logger.py, test_availability.py), docker-compose.yml, README.md, .gitignore.

## 2026-06-29 (Monday) — Post-PP1 replanning session

PP1 submitted; project picked back up for the PP2 cycle. Panel feedback raised a hard acceptance condition: the framework must be proven on an actual IoMT device, not stubs. Replanned the PP2 build around a software-emulated clinical device VM, closing the real Wazuh → engine → enforcement loop and measuring the ≤5% disruption metric rather than asserting it. No code this session — planning only.

### Context

- PP1 (deadline 12 May 2026) submitted. About seven weeks since the last build session (Day 9, 9 May).

- Returning to plan the PP2 cycle. Next milestone is ~17–19 Aug 2026 — Phase 3 (Integration) in the proposal WBS.

### The new acceptance condition

- Feedback: the research will not be accepted unless the framework is demonstrated working on an actual IoMT device.

- Read on it: PP1 was honest stubs on both ends — hand-crafted Wazuh-shape JSON on the ingest side, and a Python sim faking playbook side-effects on the response side. The reviewer wants the central safety claim — that monitored_mode preserves device function while isolation disrupts it — proven empirically on something real, not asserted on a slide.

- This is on-plan, not a detour: it maps directly onto Phase 3 (Integration / SIEM link) and Phase 4 (Validation / the ≤5% accidental-disruption metric).

### Decisions locked this session

- Device form — software device emulator in a VM (over a physical SBC or sourcing a real medical device). Rationale: zero cost, snapshot/reset between scenario runs for repeatable measurement, and full control of both monitoring and enforcement. Noted as a genuine finding: agents generally cannot be installed on closed real medical devices, so a controlled stand-in is the credible academic approach — with agentless / network-based monitoring documented as the production path.

- Device type — both, sequenced. Primary: an ICU vitals monitor emitting a continuous telemetry stream (MQTT) — maps to the flagship ICU-VENT-003 scenario and gives a continuous, measurable heartbeat that becomes the disruption-rate instrument. Secondary: a DICOM radiology node (Orthanc) — maps to RAD-LINAC-001 and adds device-type diversity. Vitals monitor first (full loop end-to-end), DICOM node added once the pattern is proven.

### PP2 plan — close the real loop

- Replace the ingest stub. Real Wazuh agent on the device VM, real rules firing from real activity: SSH brute-force (hydra) → SSHD rules; mass file modification in a watched directory → FIM/syscheck (the “ransomware” signal); outbound beacon → suspicious-connection. Real alerts, not fixtures. Reuses the integrator-config.md written in PP1 as the live left-side path (integrator → enrichment shim → engine /decide).

- Replace the response stub. Real enforcement: isolate_host = a real firewall DROP on the VM (Wazuh active-response — fewest moving parts); monitored_mode = real-but-non-disruptive (raise telemetry/verbosity + shadow-audit check + no block, with the heartbeat proven to continue uninterrupted).

- Measurement harness. Continuously log the device’s clinical-service heartbeat; compute service uptime / disruption under each response.

- Validation answering the reviewer. Run the three+ scenarios twice — a traditional-SOAR baseline (always isolate) vs the tiered engine — and compare disruption rate on life-critical assets. The gap is the headline result and the ≤5% metric, measured rather than claimed.

- Planned PP2 feature (Phase 3). Turn the PP1 clinician-approval placeholder into a real human-in-the-loop approval UI / notification.

### Open forks (deferred, non-blocking)

- Whether the Shuffle layer stays the Python sim (now triggering real actions) or graduates to real Shuffle workflows from the existing JSON exports. Wazuh active-response can carry the actual enforcement either way, so this is not blocking — decided at the enforcement step.

### Long-term note — single-score tiering from the teammate

- Flagged this session for forward planning: the detection / tiering input will change. The teammate will eventually provide a single composite score that determines the tier / action directly, replacing the engine’s current two-input logic (asset cc_score × threat severity derived from CVSS/category).

- Architectural implication: keep the classifier’s tier-routing behind a clean, swappable “scoring strategy” seam. The Decision model, audit log, dashboard, and enforcement all consume the tier / action output, not the scoring input — so the swap stays localised to the classifier and the fail-safe is preserved. Build the seam during PP2 so the later switch is a config flip plus a thin adapter, not a rewrite.

- Open question for the teammate (confirm before refactoring): the score’s range / scale, its tier thresholds, and whether it already encodes threat severity or only asset criticality.

### Status vs proposal

- PP1 (Phase 2 — Prototype) complete and submitted.

- Now entering Phase 3 (Integration) with a sharpened, reviewer-driven emphasis on a real device-in-the-loop demonstration feeding into Phase 4 (Validation).

### Next session

- Begin Workstream A: stand up the device VM (Ubuntu), install the clinical-service heartbeat (MQTT vitals publisher + Mosquitto broker), and install + enrol the Wazuh agent. Workstream B (the live integrator path) follows.

### Files touched today

- New: this Word logbook (PP2 phase).

- New: ROADMAP.md — full structured checklist from PP1 through final submission (15 Oct 2026).